# Process Improvement

What is Process Improvement?

It is how to work better. A way to identify, analyze and improve existing processes. A systematic approach to achieve more efficient results.

## Process Improvement Guidelines

I. Goals/Objectives of Process Improvement - Why do we want to improve our processes?

- Increase service level (i.e. have happier customers)

- Increase opportunities to innovate and deliver new services

- Improve consistency of services, via repeatability of outcomes

- Improve service and product quality

- Increase efficiency

II. High Level Planning - What do we need to do before we can begin improving processes?

- Define organizational goals

- Define/understand service offerings

  - What are we doing?

  - Why are we doing it?

- Establish a governance framework (ISO20000, ITIL, CMMI, some combination thereof),

  - Establishing a framework helps ensure we are starting from the same place.

  - It helps clarify the hierarchical structure of our work

  - It helps categorize our work

  - It gives us a common language and knowledge base to ensure we communicate accurately

- Define Service Level Objectives (SLOs), and Service Level Agreements (SLAs)

- Establish our WOW (way[s] of working)

  - There are many ways to meet any given objective; establishing our WOW defines how we will work within the agreed upon framework

  - This ensures we are all working in the same way: it helps us stay organized

  - It defines how and where we will track time/effort (this can be as simple as time estimates)

  - It defines project monitoring and control, which help us

    - Understand the project progress

  - Correct course on derailed projects

  - Improve delivery time and quality

  - It defines when and how often we meet

    - In Agile (specifically Scrum), we would have 15 minute meetings each day to

      - Discuss what we accomplished in the previous day

      - Discuss what we plan to do in the current day

      - Identify blockers for the scrum master (in this case, management) to remove for us

- Evaluate existing processes to identify areas of opportunity (i.e. identify work projects)

  - Process Mapping is one way to do this

III. Project Planning (Assumes we all agree that some form of agile is the way to work)

- Map current processes

  - Identify responsibilities, and ownership (primarily internal/external ownership)

    - Get the right people working on the right things

  - Identify roadblocks/process impediments (wait time)

  - Identify cycle time (time we spend working + wait time)

  - Identify value-added activities

    - Ex. Are there things our admins are doing that could or should be done by our helpdesk interns?

  - Identify non-value-added activities

- Map ideal state processes

  - Identify process gaps/inefficiencies

  - Identify skill gaps

  - Identify tech debt (things we can do, but don't because we deployed them hastily -- lots of tech debt in our monitoring services)

  - Identify infrastructure gaps (things we can't do because we lack the infrastructure to support it)

- Enter all the work required to move from the current state to the ideal state into our project backlog

- Prioritize the backlog

  - Categorize project types that align with business objectives (Themes)

  - Identify large categories that work toward fulfilling our BOs (Initiatives)

  - Break down Initiatives into workable projects (Epics/Features*)

  - Break projects down into things we can complete in a single sprint (Stories), and things that require multiple sprints (Epics/Features*)

  - Define steps required to complete Stories (Tasks)

- Determine sprint length

- Determine max WIP

  - Start low, and increase as we become more efficient

- Assign projects to sprint

- Assign admins to projects

- Establish retrospective timing

  - Setup a recurring meeting to discuss our sprints

IV. Execute projects

V. Perform Retrospective

- Review the outcomes of the Sprint

- Identify ways to improve outcomes in the next iteration

  - What worked?

  - What didn't work?

  - Even better if ...

- Since we are an operations team, include our operational metrics reports

  - High unplanned work utilization helps understand shortcomings in planned work

- Present the results of our work to key stakeholders

For more information, visit https://www.scrum.org/resources/what-is-a-sprint-review

VI. Long(er) Term Goals - Working toward improviing organizational maturity

- Define measurement and analysis criteria

  - Define a way to consistently apply point values to a given project/task

  - Prioritize backlog

- Formalize the process for selection criteria

  - Ensure projects are working toward organizational goals

- Train on new technologies to reduce or eliminate skills gaps

- Improve Documentation/Knowledge Management